STATEMENT OF WORK

Billing, Inventory & E-Commerce System

The Biker Genome

Prepared by: Infiniti Tech Partners

Date: March 5, 2026

Version: 1.0

# Table of Contents

1. Executive Summary

2. Feature List

3. Tech Stack

4. Data Flow Diagram

5. Software Architecture

6. Role-Based Access Control (RBAC)

7. E-Commerce Integration

8. Project Timeline & Milestones

9. Cost Estimate (INR)

10. Terms & Conditions

# 1. Executive Summary

This Statement of Work outlines the development of a comprehensive Billing, Inventory Management, and E-Commerce system for The Biker Genome, a retail store specializing in bike accessories. The system will replace the existing Excel-based billing and manual inventory tracking workflow with a modern, web-based POS system that includes automated inventory management, structured reporting, role-based access control, and an integrated e-commerce storefront.

The solution will serve two primary channels: (1) In-store POS billing for walk-in customers with direct printer integration, and (2) An online e-commerce website for customers to browse and purchase products remotely. Both channels will share a unified inventory and product database.

# 2. Feature List

## 2.1 Product & Inventory Management

Product Master Database: Centralized product catalog with SKU, barcode, category, brand, size, color, cost price, selling price, GST %, supplier, stock quantity, and reorder threshold.

Category Management: Product grouping into categories (Helmets, Riding Jackets, Gloves, Boots, Accessories, Parts, Luggage, Protection Gear) for faster search and reporting.

Inventory Tracking: Automatic stock movement tracking on sales, purchases, returns, manual adjustments, and damaged/lost stock. Each movement generates a transaction record.

Low Stock Alerts: Dashboard alerts when product stock falls below the predefined reorder threshold.

## 2.2 Billing System (POS)

POS Billing Interface: Quick product entry via search or barcode scanner, multi-item bills, quantity editing, discount entry, automatic GST calculation, and bill preview.

Invoice Generation: Automated formatted invoices with invoice number, date/time, store name, itemized list, GST breakdown, total amount, and payment method.

Printer Integration: Direct printing to store printer with one-click print, print preview, reprint previous invoice, and printer configuration.

Payment Methods: Support for Cash, UPI, Credit Card, Debit Card, and Split Payment across multiple methods.

## 2.3 Non-Billed Cash Sales

Quick Cash Sale: Stock deduction without formal invoice generation, with inventory update and internal transaction logging.

Internal Tracking: All non-billed sales recorded with product, quantity, date, staff user, and notes for audit compliance.

Restricted Visibility: Non-billed sales visible only to authorized roles (Owner: full, Manager: limited, Cashier: none).

## 2.4 Supplier & Purchase Management

Supplier Database: Supplier records with name, contact, address, GST number, and payment terms.

Stock Purchase Entry: Purchase record creation with supplier selection, product addition, quantity entry, and automatic inventory update.

## 2.5 Returns & Exchanges

Product Return: Invoice-based return processing with inventory restoration and refund recording.

Product Exchange: Return and replace flow with automatic price difference adjustment.

## 2.6 Reports & Business Insights

Sales Reports: Daily, monthly, product-wise, and category-wise sales reports.

Inventory Reports: Current stock levels, low stock items, fast-moving products, and dead stock analysis.

Profit Reports: Margin analysis per product based on cost price, selling price, and discounts.

## 2.7 User Management & Dashboard

Multi-User Support: Role-based user management with Owner, Manager, Cashier, and Inventory Staff roles.

Dashboard: Real-time business overview showing today's sales, cash vs digital breakdown, low stock alerts, and top-selling products.

## 2.8 E-Commerce Storefront

Product Catalog: Public-facing product listing with categories, search, filters, and product detail pages.

Shopping Cart: Add to cart, quantity management, and cart persistence.

Online Checkout: Customer registration/login, address management, payment gateway integration (UPI/Card), and order placement.

Order Management: Order tracking, status updates, and order history for customers.

Unified Inventory: Shared stock between POS and e-commerce - real-time inventory sync across both channels.

# 3. Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | Next.js 15 (App Router) | Server-side rendering, routing, API routes |
| UI Library | React 19 | Component-based UI development |
| Language | TypeScript | Type-safe development across frontend & backend |
| Styling | Tailwind CSS + shadcn/ui | Utility-first CSS with pre-built accessible components |
| State Management | Zustand | Lightweight client-side state management |
| API Client | Axios | HTTP client with interceptors for auth |
| Backend (API) | Next.js Route Handlers | RESTful API endpoints within the same project |
| ORM | Prisma | Type-safe database access and migrations |
| Local Database | SQLite | Development and local testing |
| Production Database | Neon PostgreSQL | Serverless PostgreSQL for production |
| Authentication | JWT (jose library) | Stateless token-based authentication |
| Validation | Zod | Runtime schema validation for API inputs |
| Hosting | Vercel | Serverless deployment with edge functions |
| Printer Integration | Browser Print API / node-printer | Direct invoice printing from POS |
| Payment Gateway | Razorpay / PhonePe | UPI and card payment processing |
| Testing | Vitest + Playwright | Unit, integration, and E2E testing |
| Version Control | Git + GitHub | Source code management |

# 4. Data Flow Diagram

The following diagram illustrates the data flow through the system, from user interactions through the frontend, API layer, services, repositories, and into the database and external services.

Key data flows include: Customer browsing and purchasing through e-commerce, cashier creating bills through POS, managers viewing reports, and the owner managing all system settings. All flows pass through the API layer with JWT authentication and RBAC middleware before reaching business logic services.

# 5. Software Architecture

The system follows a layered architecture pattern with clear separation of concerns. The frontend and backend coexist within a single Next.js project but are organized into separate directories for maintainability.

### Architecture Layers:

Presentation Layer: Next.js App Router pages for e-commerce, POS, admin dashboard, and auth flows.

Frontend Logic Layer: Zustand stores, custom hooks, Axios API client, and reusable React components.

API Route Layer: Next.js Route Handlers serving as RESTful endpoints with auth/RBAC middleware.

Service Layer: Business logic for auth, billing, inventory, suppliers, reports, and email.

Data Access Layer: Prisma-based repositories with Zod validation, database migrations, and seed data.

Infrastructure Layer: SQLite (dev) / Neon PostgreSQL (prod), Vercel hosting, printer API, payment gateway.

# 6. Role-Based Access Control (RBAC)

The system implements role-based access control to ensure appropriate permissions for each user type. The following matrix defines access levels:

| Feature / Module | Owner | Manager | Cashier | Inventory Staff |
| --- | --- | --- | --- | --- |
| POS Billing | Full | Full | Full | No Access |
| Invoice Reprint | Full | Full | Own Only | No Access |
| Product Management | Full | Full | View Only | Full |
| Category Management | Full | Full | No Access | View Only |
| Inventory Tracking | Full | Full | View Only | Full |
| Low Stock Alerts | Full | Full | View Only | Full |
| Non-Billed Cash Sales | Full | Limited View | No Access | No Access |
| Supplier Management | Full | Full | No Access | View Only |
| Purchase Entry | Full | Full | No Access | Full |
| Returns & Exchanges | Full | Full | Initiate Only | No Access |
| Sales Reports | Full | Full | Own Sales Only | No Access |
| Inventory Reports | Full | Full | No Access | Full |
| Profit Reports | Full | No Access | No Access | No Access |
| User Management | Full | No Access | No Access | No Access |
| Dashboard | Full | Full | Limited | Limited |
| System Settings | Full | No Access | No Access | No Access |
| E-Commerce Orders | Full | Full | Process Only | No Access |
| E-Commerce Settings | Full | No Access | No Access | No Access |

# 7. E-Commerce Integration

The e-commerce module extends the core billing and inventory system to serve online customers. It shares the same product database and inventory, ensuring real-time stock synchronization between in-store POS sales and online orders.

## 7.1 Customer-Facing Features

Product browsing with category filters, search, and sorting

Product detail pages with images, specifications, and pricing

Shopping cart with quantity management and persistence

Customer registration and login (separate from staff accounts)

Address management for shipping

Checkout with Razorpay/PhonePe payment integration

Order confirmation and tracking

Order history and reorder functionality

## 7.2 Admin E-Commerce Management

Toggle products as "available online" vs "in-store only"

Manage product images and descriptions for the storefront

View and process online orders

Update order status (Confirmed, Shipped, Delivered, Cancelled)

Configure shipping charges and policies

View e-commerce specific analytics and reports

# 8. Project Timeline & Milestones

| Phase | Deliverables | Duration | Milestone |
| --- | --- | --- | --- |
| Phase 1: Foundation | Project setup, DB schema, Auth, RBAC, User management | 2 weeks | Authentication & RBAC working |
| Phase 2: Core POS | Product management, POS billing, Invoice generation, Printer integration | 3 weeks | POS billing functional |
| Phase 3: Inventory | Inventory tracking, Stock alerts, Supplier management, Purchase entry | 2 weeks | Inventory auto-tracking live |
| Phase 4: Advanced Billing | Non-billed sales, Returns & Exchanges, Split payments, Cash sale tracking | 2 weeks | Full billing features complete |
| Phase 5: Reports | Sales reports, Inventory reports, Profit analysis, Dashboard | 2 weeks | Reporting dashboard live |
| Phase 6: E-Commerce | Storefront, Cart, Checkout, Payment gateway, Order management | 3 weeks | E-commerce storefront live |
| Phase 7: Testing & Polish | Unit/E2E tests, Bug fixes, Performance optimization, UAT | 2 weeks | Production-ready |
| Phase 8: Deployment | Vercel + Neon setup, Data migration, Training, Go-live | 1 week | System live |

Total Estimated Duration: 17 weeks (~4 months)

# 9. Cost Estimate (INR)

| Component | Description | Type | Cost (INR) |
| --- | --- | --- | --- |
| Project Setup & Architecture | Boilerplate, folder structure, DB schema, env config | One-time | 15,000 |
| Authentication & RBAC | JWT auth, role management, middleware guards | One-time | 25,000 |
| Product & Category Management | CRUD operations, search, filters, barcode support | One-time | 30,000 |
| POS Billing System | Billing interface, invoice generation, GST calculation | One-time | 45,000 |
| Printer Integration | Browser/native print, invoice templates, config panel | One-time | 15,000 |
| Payment Integration | Cash, UPI, Card, Split payment support | One-time | 20,000 |
| Inventory Management | Auto-tracking, stock transactions, alerts, adjustments | One-time | 35,000 |
| Supplier & Purchase Module | Supplier DB, purchase entry, stock update | One-time | 20,000 |
| Non-Billed Cash Sales | Quick sale, internal tracking, restricted visibility | One-time | 15,000 |
| Returns & Exchanges | Return processing, exchange flow, refund recording | One-time | 15,000 |
| Reports & Dashboard | Sales, inventory, profit reports, dashboard widgets | One-time | 30,000 |
| E-Commerce Storefront | Product pages, cart, checkout, order management | One-time | 50,000 |
| Payment Gateway (E-Com) | Razorpay/PhonePe integration for online payments | One-time | 15,000 |
| Testing & QA | Unit tests, integration tests, E2E tests, bug fixes | One-time | 25,000 |
| Deployment & Go-Live | Vercel + Neon setup, data migration, training | One-time | 15,000 |
| TOTAL DEVELOPMENT COST |  |  | 3,70,000 |
| Vercel Hosting (Pro) | Production hosting with custom domain | Monthly | 1,700/mo |
| Neon Database (Launch) | Serverless PostgreSQL with autoscaling | Monthly | 1,600/mo |
| Domain & SSL | Custom domain with SSL certificate | Annual | 1,200/yr |
| Payment Gateway Fees | Per-transaction charges (Razorpay ~2%) | Per txn | 2% per txn |
| TOTAL RECURRING COST |  | Monthly | ~3,300/mo + txn fees |
| AMC (Annual Maintenance) | Bug fixes, minor updates, server monitoring | Annual | 45,000/yr |

Note: All prices are exclusive of GST (18%). Payment gateway transaction fees are charged by the gateway provider directly.

# 10. Terms & Conditions

Payment Terms: 40% advance on project start, 30% on Phase 4 completion, 30% on final delivery and go-live.

Scope Changes: Any feature additions or scope changes beyond this SoW will be estimated separately and require written approval.

Timeline: Timeline estimates assume timely feedback and approvals from the client. Delays in feedback may extend the timeline proportionally.

Intellectual Property: Upon full payment, all source code and assets developed under this SoW will be transferred to The Biker Genome.

Warranty: 30-day bug-fix warranty post go-live for issues related to developed features.

Support & Maintenance: AMC covers bug fixes, minor updates, and server monitoring. Major feature additions are billed separately.

Confidentiality: Both parties agree to maintain confidentiality of business information shared during the project.

Data Ownership: All business data entered into the system remains the property of The Biker Genome.

| For Infiniti Tech Partners | For The Biker Genome |
| --- | --- |
| _________________________ | _________________________ |
| Authorized Signatory | Authorized Signatory |